# DEV109 / DMA205 Collaboration — Timeline & Production Schedule

Team: DEV109 Team 2

Projects: DreamSpace | Whatcha Cookin'? | Whatcha Doing?

Date: June 14, 2026

## Collaborators

### DEV109 Team 2

- Amos Horne (amoshorne@gmail.com)

- [Team member 2 — TBD]

- [Team member 3 — TBD]

### DMA205 Collaborators

DreamSpace: Maggie Chao (Dream Story Engine), Sara (DreamSpace)

Whatcha Cookin'?: Max Pasqualis, Wyatt Eager, Noah Lee

Whatcha Doing?: Meron Woldekiros

## Task Schedule

| Task Name | DEV109 Accountable | DMA205 Accountable | Status | Begin | Due | Complete |
| --- | --- | --- | --- | --- | --- | --- |
| Establish GitHub repos & file structure for all 3 sites | Amos Horne | — | In Progress | 6/14 | 6/15 |  |
| Contact DMA designers via BC email | Team Lead (TBD) | All DMA teams | Pending | 6/14 | 6/15 |  |
| Select team lead, establish team name | All DEV109 Team 2 | — | Pending | 6/14 | 6/15 |  |
| Set up MS Teams collaboration site (share with instructors) | Team Lead (TBD) | All DMA teams | Pending | 6/14 | 6/15 |  |
| Build DreamSpace prototype (index + inner pages) | Amos Horne | Maggie Chao, Sara | In Progress | 6/14 | 6/15 |  |
| Build Whatcha Cookin'? prototype (index + inner pages) | Amos Horne / TBD | Max, Wyatt, Noah | In Progress | 6/14 | 6/15 |  |
| Build Whatcha Doing? prototype (index + inner pages) | Amos Horne / TBD | Meron Woldekiros | In Progress | 6/14 | 6/15 |  |
| Publish all 3 sites to gh-pages | Amos Horne | — | Pending | 6/14 | 6/15 |  |
| W3C validation of all HTML pages + screenshots in /images/validation | All DEV109 Team 2 | — | Pending | 6/15 | 6/21 |  |
| Designer feedback review (Week 2 iteration) | All DEV109 Team 2 | All DMA teams | Pending | 6/16 | 6/21 |  |
| Reflection statement (all 3 projects) | All DEV109 Team 2 | — | Pending | 6/14 | 6/15 |  |